## Slide 1: IS603 IT Project and Vendor Management AN EPR STORY
Chen Yiman Liu Yuyang Wang Yizhi

## Slide 2: INTRO
Identify the characteristics and challenges of the IT project at ABS Canada;
Discuss how to assess the candidates for project managers in this IT project context;
Recommend a project manager among three candidates and justify it.

## Slide 3: BACKGROUND
ABS, a Canadian general insurance company, offers insurance products for residents in Quebec.
Three years ago, ABS acquired the insurance company General Maritime Protection, which served Eastern Canada.
Last year, ABS acquired Western General Insurance to enter Western Canada market.
After acquisition, these three companies have been operating independently.
Recently, the management at ABS decides to merge three companies to form ABS Canada and makes an aggressive strategy for sales growth.
The VP of IT Management has developed a strategic plan to prepare for the development of ABS Canada.
The project named Integrated Management System and Process Project has been approved.

## Slide 4: Characteristics of the project
Unique purpose: to lay the foundation for future sales growth
Project constraints:
    time: 24 months
    cost: $50 million
Strategy: to acquire ABC software packages with vanilla implementation
Phase delivery:
    Finance, accounting and auditing module (12 months)
    Human resource module (18 months)
    Sales and distribution module (24 months)
Expected outcome:
    For the new information system:
        The applications have identical functionalities for all ABS components, enable data exchange and can be maintained and managed simply.
        The data are consistent and accessible in real time.
        The interfaces are similar for all applications, which facilitates employee mobility.
    For the business processes:
    Harmonization of accounting and financial / HR Management / sales and marketing processes
    to reduce 10% of operating costs

## Slide 5: Challenges of the project
Technical Complexity:
  IT function shift to the flexible and rapid delivery of technological software solutions;
  Augment staff with necessary expertise.
Integrity Challenge:
  Review various disparate, even obsolete processes and find reasonable processes suitable for three components.
Communication Challenge:
  Have bi-lingual documents for communication and training;
  Establish clear communication channels and align work processes.
Resource Limited Challenge:
  Finish the project with the set budget and schedule.
Talent Limited Challenge:
  Find a proper project manager in time.
Other risks:
  Lead to redundancy for some employees, which may affect morale and productivity.

## Slide 6: INTRO

## Slide 7: PROBLEM IDENTIFICATION

## Slide 8: SOLUTION
 | Area | Mr. A | Mr. B | Ms. C
1 | Technical Skills | Bsc. Business Computing ** | Msc. IT management Bsc. Computer Science ** | Bsc. Administrative Science in Accounting *
2 | Character and Reputation | Client satisfaction * | Structured and methodical Appreciation from clients Respect from Peers ** | Diverse Background with professional achievement *
3 | Familiarity with ABC Software Package | ABC certifications * | Wide range of ABC certifications ** | Limited ABC experience
4 | Relevant Business Sector | Media Aerospace Government services * | Financial Services Government Electricity and insurance ** | Accounting Procurement telecommunications *
 | Overall | 5* | 8* | 3*